Dear Resident,						Wednesday 2nd November 2016

The Hospital Energy Project

Oxford City Council has now granted planning permission for Vital Energi to start work on the Energy Link between the John Radcliffe to the Churchill Hospitals to carry hot water, electricity and data. Also, Oxfordshire County Council has granted the Section 50 notices.

The Energy Link work will, therefore, begin on 28th November 2016 and run until 13th April 2017 in Highfield and finish 19th May on Churchill Drive. Vital Energi is now using three dig teams, which has halved the original schedule. Vital Energi and Oxford University Hospitals (OUH) are also working very closely with Access to Headington and the Winvic developers to ensure that all our works are coordinated.

On 28th November, work will commence at two locations: All Saints Road junction with Barrington Close onto Lime Walk (where there will be temporary three-way traffic lights) and from Latimer Road down to the junction with Latimer Grange. County Council approved signage will be positioned in adjacent roads to alert drivers to road closures.

We will drop a letter to the residents living on this first phase of the work on Monday 14th November that will contain essential information including:

- Directions for accessing the temporary car park at the JR

- How to apply for your visitor permits (the County Council has created a unique link to the website and phone number specifically for you)

- Process for complaints/insurance claims

OUH is also currently preparing a 12-page leaflet (that has also had considerable input from local Councilors, residents and the City Council Planning Committee). It contains practical information on access, emergency procedures, bins, noise, security, etc and a full set of contact details. An initial print run will be delivered to homes on the route and adjacent roads w/c 14 November and 2,500 copies will be then be distributed much wider. The OUH website is currently being updated and the leaflet will be posted there as a pdf. If you have a smartphone please follow us on Twitter for regular updates.

Thank you for your understanding. Your co-operation to help us complete this important part of the Hospital Energy Project is sincerely appreciated.

If you have any specific questions on how the Energy Link will affect you, please phone Jo Lennon on 07342 086843 (9am – 4.30pm) or email hospitalenergyproject@ouh.nhs.uk.

Website: www.ouh.nhs.uk/about/developments/energy   Twitter: OUH_Estates #OUHEnergy

MONDAY 28 NOVEMBER – FRIDAY 16 DECEMBER

Latimer Road → Latimer Grange

All Saints Road/Barrington Close → 84 Lime Walk

MONDAY 19 DECEMBER – MONDAY 2 JANUARY

No work

TUESDAY 3 JANUARY – FRIDAY 20 JANUARY

Latimer Grange → The Brambles

86 Lime Walk → Nursery Close

MONDAY 16 JANUARY – FRIDAY 27TH JANUARY

London Road → 1a Sandfield Road

MONDAY 24 JANUARY – FRIDAY 10 FEBRUARY

Nursery Close → 129b Lime Walk

MONDAY 23 JANUARY – FRIDAY 24 FEBRUARY

The Brambles → 55 Latimer Road

MONDAY 30 JANUARY – FRIDAY 17 FEBRUARY

1 Sandfield Road → Beech Road

Monday 13 FEBRUARY – FRIDAY 24 FEBRUARY

130 Lime Walk → Old Road

MONDAY 20 FEBRUARY – FRIDAY 10 MARCH

Sandfield Road junction with Beech Road - Woodlands Road

MONDAY 27 FEBRUARY – FRIDAY 17 MARCH

57 Latimer Road – All Saints Road

MONDAY 6 MARCH – FRIDAY 17 MARCH

Lime Walk/Old Road Junction → Churchill Drive (includes weekends)

20 MARCH – 31 MARCH

London Road Eastbound – (includes weekends)

3 APRIL – 13 APRIL

London Rd Westbound

Where the dig goes past a junction, one side of the access road is always kept open.

NB This timetable could change if there are unexpected delays/events beyond our control.